Progress Report III – Completion Sprint

University of Alberta – CMPUT 401 – Winter 2013 – BioMembranes

# Sprint Backlog

Items which were not completed and will be deferred to the next sprint are shown *italicized and in red.*

**Items from previous sprint(s):**

|  |  |  |
| --- | --- | --- |
| **Task** | **Story Points** | **Assigned To** |
| Web – Display Results | 3 | James |
| Web – Batch Processing View | 8 | James, Richard |
| GUI – Batch Processing View | 8 | Omar, Nick |
| Backend – Profiling | 5 | Omar |
| Web – Better Batch | 5 | James |
| GUI – Refinement | 5 | Nick |
| Web – Refinement | 13 | Cameron, James, Richard |
| Final Integration Tests | 8 | Glen |
| Update Documentation | 1 | Nick |

**Items in current sprint:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Story Points** | **Assigned To** |
| Backend – Complete | 3 |  |
| Web – Complete | 3 |  |
| GUI – Complete | 3 |  |
| Acceptance Test Document – Introduction | 1 | Glen |
| Acceptance Test Document – Installation Document | 3 | Glen |
| Acceptance Test Document – System Tests | 3 | Glen |
| Acceptance Test Document – Support Contact | 1 | Glen |
| User Manual – Online Manual | 3 | Omar, Richard, Nick |
| User Manual – Offline Manual | 3 | Richard, Cameron, James |
| Presentation – 3 to 5 min. demo video | 1 | Cameron |
| Presentation – Product Overview | 0.5 | Richard |
| Presentation – Example User Scenarios | 0.5 | Nick |
| Presentation – Chosen Architecture | 0.5 | James |
| Presentation – Implementation Challenges | 0.5 | James |
| Presentation – Management Challenges | 0.5 | Omar |
| Presentation – Lessons Learned | 0.5 | Omar |
| Future Work Document – Dropped Features | 0.5 | James |
| Future Work Document – Non-Functionality (if any) | 1 | Nick |
| Future Work Document – Lessons Learned | 0.5 | Cameron |

This sprint was expected to contain **29.5** story points, but it actually contains **85.5** due to items deferred from previous sprints. This means the sprint is **2.9 times** larger than expected.

Of the **85.5** story points in this sprint, **X** were completed and **Y** were not completed. This means that **Z%** of the story points were deferred to the Completion sprint.

So far, **X** of the **170.5** planned story points are complete, meaning the project is about **Z%** complete.

# Burn-Down Chart

# Hours Breakdown

|  |  |
| --- | --- |
| **Team Member** | **Hours Breakdown** |
| Glen |  |
| Nick |  |
| Omar |  |
| Richard |  |
| Cameron |  |
| James |  |

**Total Hours Spent:**