Progress Report – Webpage Sprint

University of Alberta – CMPUT 401 – Winter 2013 – BioMembranes

# Sprint Backlog

Items which were not completed and deferred to the next sprint are shown *italicized and in red.*

|  |  |  |
| --- | --- | --- |
| **Task** | **Story Points** | **Assigned To** |
| Web – Django Models | 3 | Cameron |
| *Web – Upload Form* | 1 | Richard |
| Web – Queue and Run Task | 3 | Cameron |
| *Web – Display Results* | 3 | James |
| Web – ICS Program View | 3 | James |
| Backend – Refactor Initial Prototype / Proof of Concept | 0.5 | Omar |
| Backend – Add Unit Tests | 3 | Omar, Glen |
| Backend – Add Image Formats | 3 | Omar, Glen |
| Backend – Add support for channel separated images | 0.5 | Cameron |
| *Local GUI – Load Images* | 1 | Richard |
| Local GUI – Basic GUI in place | 3 | Nick |
| *Local GUI – Call the backend* | 1 | Nick |
| *Local GUI – Display results* | 1 | Richard |
| *Integration Tests Part 1* | 3 | Glen |
| Requirements Technical Review – Findings Report | 5 | Everyone |
| Requirements Technical Review – 25 Minute Meetings | 1 | Everyone |
| Update Documents | 1 | Nick |

Of the **36** story points in this sprint, **26** were completed and **10** were not completed. This means that **28%** of the story points were deferred to the Batch sprint.

# Burn-Down Chart

# Hours Breakdown (Webpage Sprint)

|  |  |
| --- | --- |
| **Team Member** | **Hours Breakdown** |
| Glen | 3 (EPL Doc)  + 4 (Command Line Interface updates)  + 2 (Acceptance Tests)  + 0.5 (Integration Tests)  + 1.5 (Expanding Image Formats)  + 0 (Unit tests - didn't get done)  Total: 11 hours |
| Nick | 5 (Local GUI Storyboard)  + 5 (EPL Requirements Technical Review)  + 1 (Creating basic local GUI)  + 1 (Progress Report)  Total: 12 hours |
| Omar | 10 (Batch Work) + 4 (Misc. Backend Tasks)  Total: 14 hours |
| Richard | 1 (Local GUI Tasks)  Total: 1 hour |
| Cameron |  |
| James | 8 (Web UI)  Total: 8 hours |

Total hours: